## Slide 1
VERCEL SOLUTION ARCHITECTURE
Meridian Capital
Portfolio Watchlist App — Dev / QA / Staging Migration
Traditional IT owns compute, network, and provisioning end-to-end — ticket-gated environments and manual, hard-to-undo promotions are slowing releases and creating recurring audit findings.
Prepared by Fraser Pollock, Solutions Architect

## Slide 2
CURRENT STATE
Every Environment, Same Bottleneck
One ticket queue and one long-lived secrets store sit in front of Dev, QA, Staging, and Production alike
Dev
ticket-provisioned
QA
ticket-provisioned
Staging
ticket-provisioned
Production
ticket-provisioned
Jenkins-style CI — manual, per-environment promotion (one at a time)
Secrets in CI vars / .env files
Long-lived, manually rotated — or not at all. A standing SOC 2 / GLBA finding.
AWS RDS Postgres
User profiles + watchlists — all four environments read/write the same system of record.
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
02

## Slide 3
CURRENT STATE
Every Environment, Same Bottleneck
Developer
Requests Change
IT Operations
Initiates Process
Database Eng
Ticket Created
Business Owner
Ticket Created
Change Request Process (Jira)
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
02
Deploys App Files
Updates Schema/Tables
Ticket Created
Tests Update / Update Change Request
Developer
Validates Change
Business Owner
Validates Change

## Slide 4
BUSINESS IMPACT
Where It Hurts
Three concrete costs of the current model
1
Days
Environment Provisioning
Spinning up or resizing Dev/QA/Staging goes through a ticket queue measured in days, not self-serve minutes.
2
30–60 min
Bad Promotion Recovery
Rollback is a second manual deploy, not an instant switch — that's on-call time lost per incident.
3
$0
AI Cost Visibility
Finance and Compliance have no way to see what a model call costs or which provider served it — a hard blocker for any AI feature.
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
03

## Slide 5
TARGET STATE
Preview Deployments + Secure Compute
Production stays on traditional IT for Phase 1 — Dev/QA/Staging move first
Developer
git push → GitHub
GitHub Actions
replaces Jenkins: lint, test, migration dry-run
Legacy IT Admin
“how do we move the app tier?” → asks the Copilot
VERCEL
Dev / QA / Staging
Next.js App — login, profile, watchlist UI
Migration Copilot
AI SDK, streaming + tool calls
MERIDIAN'S AWS VPC
RDS Postgres
Internal APIs
market data + route inventory
HCP Vault
dynamic DB creds + app secrets
— Secure Compute: VPC peering —
AI Gateway
Primary provider → failover fallback
Phase 2 (future, gated on security review) → Production remains on traditional IT for now
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
04

## Slide 6
THE TRUST BOUNDARY
What Stays Outside Vercel — and Why
The most important architectural decision in this engagement
1
AWS RDS Postgres
User profiles, watchlists, positions — already compliant. Re-platforming the system of record is unnecessary risk for zero benefit.
2
HCP Vault
Meridian's existing, audited secrets control plane. Vercel becomes a consumer via short-lived dynamic credentials — it does not replace Vault.
3
Existing IdP (Okta / Azure AD)
End-user login, MFA, conditional access, and audit logging investments are preserved untouched.
4
Production Environment
Phase 1 proves the pattern in Dev/QA/Staging. The production trust boundary moves only after a Staging soak and a security review.
5
Market Data & Core Banking
Out of scope for this app; untouched.
6
CI Checks (GitHub Actions)
Verification only — lint, test, migration dry-run. Vercel's Git integration owns the actual deploy.
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
05

## Slide 7
VERCEL PRIMITIVES CHOSEN
Three Primitives, One Trade-off Each
REPLACE
Preview Deployments
+ Rolling Releases
Every PR gets an immutable, isolated URL. QA/Staging become alias domains with gradual, percentage-based rollout and instant rollback.
TRADE-OFF
Requires the app to tolerate two versions serving traffic simultaneously during the canary window.
AUGMENT · AI PRIMITIVE
AI SDK
+ AI Gateway
The Migration Copilot — a chat surface for legacy IT admins that recommends an incremental migration strategy and generates the rewrite/rollback snippet.
TRADE-OFF
Failover assumes comparable behavior across providers for tool-calling — needs a small eval set before it's trusted for cutover.
CONNECT
Secure Compute
+ OIDC Federation
A private, static network path into Meridian's AWS VPC. AWS and HCP Vault trust short-lived Vercel-issued tokens instead of standing secrets.
TRADE-OFF
Enterprise-tier feature with real cost and AWS-side VPC peering approval lead time.
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
06

## Slide 8
SECURITY DEEP DIVE
How the Boundary Is Crossed
The 5-step OIDC walk — what Security will ask about first
1
A short-lived, signed identity token
On invocation, Vercel issues an OIDC token (VERCEL_OIDC_TOKEN) scoped to that project and environment. No Vercel Function ever holds a static AWS key or Vault token.
2
Vault trusts Vercel as an OIDC issuer
HCP Vault's jwt auth method trusts Vercel the same way it would trust GitHub Actions or any external IdP. The token is exchanged for a short-lived Vault token.
3
A dynamic, TTL-bound credential
The function reads a database credential from Vault's database secrets engine — never a standing password.
4
A private network path
Secure Compute gives Vercel a dedicated, isolated network with VPC peering into Meridian's AWS VPC — RDS and internal APIs are never exposed to the public internet.
5
The same pattern, reused
OIDC can also hand a function short-lived AWS credentials directly (AssumeRoleWithWebIdentity). The Migration Copilot's tool call rides this same path — read-only, never Production.
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
07

## Slide 9
EXECUTION
Rollout Plan
Dev / QA / Staging — Production is a deliberate, later Phase 2
1
Preview
Every PR gets a Preview Deployment wired to dev-scoped Vault credentials and a non-prod RDS schema over Secure Compute.
2
Validation
GitHub Actions runs lint / test / migration dry-run as a required check; merges auto-promote to the QA alias.
3
Canary
Staging promotion via Rolling Releases at a small traffic percentage (e.g. 10%) behind the Staging alias.
4
Cutover
Percentage increased to 100% once error rate, latency, and AI Gateway cost/quality metrics hold steady.
5
Rollback
Any regression triggers an instant rollback to the prior deployment — no rebuild, no redeploy, no ticket.
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
08

## Slide 10
SUCCESS MEASURES
Baseline → Target
BASELINE
TARGET
Environment provisioning
Ticket queue (days)
→
Preview URL on git push (minutes)
Secrets
Long-lived, manually rotated
→
Dynamic, TTL-bound — zero static DB secrets
Rollback
Manual redeploy (~30–60 min)
→
Instant rollback to prior deployment (seconds)
AI spend visibility
None
→
Per-request / per-feature cost + token dashboard
Migration guidance
Tribal-knowledge cutover planning
→
AI-generated, reviewable rewrite/rollback plan
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
09

## Slide 11
CANDOR
Risks — What I'd Say Before Kickoff
Said first, it's rigour. Said only when asked, it looks like it was hoped nobody would check.
UNPROMPTED
“The Vault-to-AWS peering is real and applied. The Vercel-to-AWS leg is what Secure Compute would provide, and it is not built here. Today the demo reaches both over the public internet with TLS and credential auth; Static IPs are the intermediate step if Enterprise isn't on the table.”
Secure Compute + VPC peering has AWS-side approval steps and an Enterprise-plan cost — not a same-day setup.
Rolling Releases assume backward-compatible changes during the canary window.
AI Gateway failover needs a small regression/eval set before it's trusted beyond Dev/QA.
Migration Copilot recommendations are only as good as the (currently mocked) legacy inventory.
This design leaves Production on traditional IT — it doesn't solve Meridian's Production release pain yet.
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
10

## Slide 12
BEFORE WE SCOPE PHASE 1
Discovery Questions Still Open
1
What's the actual ZDR / PII / data-residency requirement for prompt content leaving the trust boundary?
2
Who owns the RBAC model for who can promote to Staging or trigger a rollback in Vercel?
3
What's the real connection-pooling budget for RDS at production scale?
4
Is there a real CMDB or route-inventory system to wire the Migration Copilot to, beyond the mock?
5
What SIEM / Log Drain destination (Splunk / Datadog) should the audit trail land in?
6
What SOC 2 / ISO 27001 / DPA documentation does procurement need to start review?
Next: the Phase 2 conversation on Production — gated on a successful Staging soak and a security review of this boundary under real traffic.

## Slide 13
TECHNICAL APPENDIX
Reference Architecture
How Vercel, HCP Vault, and Meridian's AWS VPC compose across the trust boundary
Developer
git push → GitHub
Existing IdP
Okta / Azure AD (SSO)
Legacy IT Admin
asks the Copilot
VERCEL PLATFORM
GitHub Actions
lint · test · migration dry-run
Next.js App
Dev / QA / Staging — login, profile, watchlist
Migration Copilot
AI SDK — streaming + tool calls
AI Gateway
provider routing · cost + token metering
Primary Provider
Fallback Provider
HCP VAULT
Vault Dedicated
dynamic DB creds
+ app secrets
MERIDIAN'S AWS VPC
PRIVATE SUBNET
RDS Postgres
Internal APIs
market data +
legacy route inventory
1
2
3
4
live path
fallback / peering
Numbered steps mirror the 5-step OIDC walk (slide 7): token → trust exchange → dynamic credential → private network path.
MERIDIAN CAPITAL · VERCEL SOLUTION ARCHITECTURE
12